ianywhere solutions, inc. interoffice memorandum

to:	Corporate Counsel

from:	Bob Devlen, VP – Biz Dev

subject:	amendment with penrillian

date:	4/12/2012

cc:

Dear Corporate Counsel;

We need to amend our agreement with Penrillian as soon as possible.  Please draft a new amendment that makes the following changes to the Consulting Services/Software Development Agreement. I was informed that there was a letter agreement that was signed by both parties on June 20th. I have attached it to this memo below. It appears Joe signed it on our side and our auditors have the original executed by both sides. I can sign the amendment.

- We have agreed to pay within 30 days instead of 45 days.

- We have also agreed to increase our Errors and Omission Insurance to $3,000,000 beginning on the date that we sign this amendment.

- We have also agreed to give them termination for convenience rights. However, the termination for convenience notice is increased to 30 calendar days from 5 days for both parties.

- In the SOW, we’re adding another dependency that states: “iAnywhere to provide Series 70 1st edition UI reference source code”

- Finally, we’re extending the Milestone 2 date from July 31, 2006 to August 15, 2006.

iAnywhere Solutions, Inc.

One Sybase Drive

Dublin, CA 94568

Date: June 20, 2006

Pernillian

25A Cornmarket, Penrith,

Cumbria, UK

Re: Letter Agreement to Consulting Agreement dated June 7, 2006 (Agreement”)

iAnywhere and Pernillian agree as of the date set forth above that iAnywhere will add an additional dependency to Exhibit A as follows:

- iAnywhere will provide Series 65 2nd  edition UI reference source code

Agreed and accepted by the parties:

_______________________   June 20, 2006

Pernillian

Joe Owen

_______________________   June 20, 2006

iAnywhere Solutions, Inc.